Release & Rollback Guide

Salesforce GitHub Actions Pipeline

Technical Documentation

Version 1.0  ·  April 2026

# Overview

This document defines the release management and rollback procedures for the Salesforce GitHub Actions pipeline. It covers single-feature reverts, full-release rollbacks, and Salesforce DevOps best practices.  The pipeline uses a delta deployment model powered by sfdx-git-delta. Every deployment is computed as the diff between the last successful commit and the current one which means rollback is achieved by redeploying a prior known-good state, not by running a dedicated undo operation.

# Branch Strategy

feature/*  ──┐

bug/*      ──┤

hotfix/*   ──┤──► develop ──► qa ──► stage ──► pre-prod-deploy ──► main

chore/*    ──┤

refactor/* ──┘

| Branch | Org | Deployment | Approval Required |
| --- | --- | --- | --- |
| develop | sfdev | Automatic after approval | Yes — Required |
| qa | sfqa | Automatic after approval | Yes — Required |
| stage | sfstage | Automatic after approval | Yes — Required |
| pre-prod-deploy | sfprod | Only validation | Yes — Required |
| main | sfprod | Automatic after approval | Yes — Required |

# Release Process

## Step 1 — Create the Release Branch

When all features approved for a release are merged into stage and validated, create a release branch from main:

git checkout main

git pull origin main

git checkout -b release/v<version>   # e.g. release/v2025.04

## Step 2 — Individual Feature Commits (REQUIRED)

⚠ Critical rule: every feature merged into the release branch must be a separate, atomic commit. Do not squash multiple features into one commit. This is what enables per-feature rollback.

Cherry-pick each feature individually from stage:

# Cherry-pick each feature by its merge commit hash, one at a time

git cherry-pick <commit-hash-feature-A>

git cherry-pick <commit-hash-feature-B>

git cherry-pick <commit-hash-feature-C>

Commit message convention on the release branch:

feat(<jira-id>): <short description of feature>

Examples:

feat(SF-1042): add account scoring field and validation rule

feat(SF-1087): update opportunity close date flow logic

fix(SF-1101): correct profile permission for contract object

Using a consistent prefix + ticket ID makes it trivial to identify which commit contains which feature essential for targeted rollbacks.

## Step 3 — Validate Before Merging to Main

Open a Pull Request from release/v<version> → pre-prod-deploy. The PR triggers:

- Dry-run validation with targeted tests (fast feedback)

- Dry-run validation with all local tests (regression check)

The release must not be merged into main until both validations pass and approval is granted.

## Step 4 — Merge to Main and Deploy

After approval, merge the PR into main. The sfprod.yml workflow triggers automatically:

- Pre-deployment Apex scripts run (.github/pre-deployment/*.apex)

- Delta package deployed to production (RunLocalTests, 75% minimum coverage)

- Post-deployment Apex scripts run (.github/post-deployment/*.apex)

# Rollback Procedures

## How Rollback Works

The pipeline's get-last-successful-commit action tracks the last successful run. The commit_hash parameter on a manual workflow dispatch overrides this, allowing you to redeploy from any prior state.

ℹ Rollback = manually triggering the workflow with the hash of the last known-good commit. The delta is recomputed from that hash to HEAD, which includes the removal of anything introduced after that point.

## Option A — Revert a Single Feature from Main

Use this when one specific feature must be undone while keeping all others in production.

### Step 1: Identify the commit to revert

git log --oneline main

# Example output:

# a3f9c12 feat(SF-1101): correct profile permission for contract object

# b7e2d4a feat(SF-1087): update opportunity close date flow logic

# c1d8e55 feat(SF-1042): add account scoring field and validation rule

# 9f4a231 release/v2025.03 baseline

### Step 2: Create a revert commit

git checkout main

git pull origin main

git revert <commit-hash-of-feature-to-undo> --no-commit

git commit -m "revert(SF-1042): remove account scoring field - prod issue detected"

git push origin main

git revert creates a new commit that undoes the changes of the target commit. It does not alter history, safe for a protected branch.

### Step 3: Approve and deploy

The push to main triggers the sfprod.yml workflow. Since the pipeline is delta-based, only the metadata introduced by the reverted commit will be removed from production (destructive changes handled automatically by sfdx-git-delta). Monitor the workflow run in the Actions tab. Pre/post deployment scripts run as normal.

### Step 4: Back-propagate the revert

git checkout stage && git merge main

git push origin stage

git checkout qa && git merge stage

git push origin qa

git checkout develop && git merge qa

git push origin develop

This keeps all environments consistent, so the reverted feature does not re-appear in the next release.

## Option B — Full Release Rollback

Use this when the entire release must be undone and production must return to its previous state.

### Step 1: Identify the last stable commit on main

git log --oneline main

# Find the commit just before the release merge, e.g.:

# 9f4a231 release/v2025.03 baseline  ← this is the target

### Step 2: Revert all release commits at once

git checkout main

git pull origin main

# Revert the range from the first release commit to HEAD

git revert <first-release-commit>..<HEAD> --no-commit

git commit -m "revert: full rollback of release/v2025.04 - [reason]"

git push origin main

Alternatively, use git revert commit-by-commit in reverse order if granularity is needed for audit purposes.

### Step 3: Manual workflow dispatch (optional / option for immediate redeploy)

If the revert commit is not enough (e.g., destructive changes need to be applied faster), trigger the workflow manually:

- Go to Actions → Deploy to sfprod → Run workflow

- Set commit_hash to the hash of the last stable commit (9f4a231 in the example above)

- The pipeline computes the delta from 9f4a231 to current HEAD and deploys, removing all metadata introduced in the failed release

### Step 4: Back-propagate and fix

git checkout stage && git merge main && git push origin stage

git checkout qa && git merge stage && git push origin qa

git checkout develop && git merge qa && git push origin develop

Then create a new  release/v<version>-fix  branch once the root cause is resolved.

## Option C — Hotfix (Critical Production Bug Without Full Rollback)

Use this when a targeted fix to production is needed without rolling back the entire release.

git checkout main

git pull origin main

git checkout -b hotfix/SF-<id>-<short-description>

# Make the fix

git add <changed-files>

git commit -m "fix(SF-<id>): <description of fix>"

git push origin hotfix/SF-<id>-<short-description>

Open a PR from hotfix/* → main. After approval and successful validation, merge and let the pipeline deploy.

Back-propagate to all lower environments immediately after:

git checkout develop && git cherry-pick <hotfix-commit> && git push origin develop

git checkout qa && git cherry-pick <hotfix-commit> && git push origin qa

git checkout stage && git cherry-pick <hotfix-commit> && git push origin stage

# Pre/Post Deployment Scripts for Rollback Support

Apex scripts in .github/pre-deployment/ and .github/post-deployment/ execute in alphabetical order. Use numeric prefixes to control sequence:

.github/pre-deployment/

├── 01_disable_triggers.apex        # Disable triggers before deploy

└── 02_set_rollback_flag.apex       # Set a custom setting flag for monitoring

.github/post-deployment/

├── 01_enable_triggers.apex         # Re-enable triggers

├── 02_run_data_migration.apex      # Data migration after metadata is live

└── 03_notify_team.apex             # (Optional) external notification

⚠ Scripts must be idempotent, running them twice must not corrupt data. For rollbacks, add corresponding reversal scripts following the same pattern.

# Salesforce DevOps Best Practices

## Metadata & Source Control

- Never deploy directly to production from a developer org or via Setup UI. All production changes must flow through the pipeline.

- All metadata must be tracked in source control. Use sf project retrieve start after any declarative change (flows, layouts, validation rules) to pull it into your feature branch immediately.

- Destructive changes require explicit tracking. When deleting metadata, include a destructiveChanges.xml in your commit the pipeline generates this automatically via sfdx-git-delta, but you must ensure the deletion is committed to source.

- Do not use wildcards in package.xml for production deployments. Use targeted manifests per deployment, the delta package generated by the pipeline achieves this automatically.

## Testing

- Every Apex class must have a corresponding test class named <ClassName>Test. This is both a Salesforce requirement (75% coverage) and required by the GenerateSfdxCommand.js test discovery mechanism in this pipeline.

- Apex tests must be data-independent: use @testSetup or test factories, never rely on org data.

- LWC components must have Jest tests (<componentName>.test.js) alongside the component.

- Test classes must assert business logic, not just exercise code for coverage. Coverage-only tests with no assertions will not catch regressions.

- Aim for 90%+ coverage in production; the 75% floor is a minimum, not a target.

## Branching & Commits

- One feature per branch, one feature per PR. Mixing multiple tickets in a single branch makes rollback far harder.

- Atomic commits to release branches. Each ticket/feature must be a separate commit, this is what enables git revert <single-commit> for targeted rollback.

- Never force-push protected branches (main,  stage,  qa,  develop). Use git revert to undo changes.

- Commit messages must reference ticket IDs. Format: type(TICKET-ID): description. This links code changes to business requirements and simplifies post-deployment audits.

## Deployment Safety

- Validate before every production deployment, the pipeline runs two dry-run passes (targeted tests + all local tests). Do not bypass by triggering the deploy job directly.

- Schedule production deployments during low-traffic windows (e.g., nights, weekends). The pipeline supports manual dispatch, use it to control timing.

- Use pre-deployment scripts to disable automation (triggers, process builders, flows) before deploying components they depend on. Re-enable in post-deployment.

- Avoid deploying Profiles directly. Profile metadata is brittle and org specific. Prefer Permission Sets and Permission Set Groups which are more portable and reversible.

- Keep sfdx-project.json API version current. The source API version should match or be one version behind the current Salesforce release to avoid deprecated metadata behavior.

## Release Management

- Maintain a CHANGELOG. For every release branch, document what is included (ticket IDs, descriptions, expected impact). This is essential for rollback decisions.

- Tag releases in git after every successful production deployment:

git tag -a v2025.04 -m "Release v2025.04 — see CHANGELOG"

git push origin v2025.04

Tags serve as safe, named rollback targets for manual workflow dispatch.

- Do not accumulate features in a release branch. Release branches are short-lived. If a feature is not ready, do not include it, leave it in stage for the next release.

- Back-propagate all production merges immediately. After any merge to main (including hotfixes and reverts), merge back to pre-prod-deploy → stage → qa → develop before the next sprint starts.

## Org Hygiene

- Keep sandbox refreshes on a schedule. stage and qa sandboxes should be refreshed from production at least once per quarter to prevent configuration drift.

- Document manual org-only changes. If any change must be made directly in an org (e.g., activating a feature flag, loading reference data), log it immediately into the team's change log and create a corresponding automation or script for future deploys.

- Use Custom Metadata Types instead of Custom Settings for configuration data that must be deployed, Custom Metadata is deployable via metadata API; Custom Settings data is not.

# Quick Reference

| Scenario | Action | Steps |
| --- | --- | --- |
| Single feature broke prod | Revert one commit | git revert <hash> → push → approve pipeline |
| Entire release must be undone | Revert range | git revert <first>..<HEAD> → push → approve pipeline |
| Urgent fix without rollback | Hotfix branch | hotfix/* → PR → merge to main → cherry-pick down |
| Redeploy a known-good state | Manual dispatch | Actions → Run workflow → set commit_hash |
| Emergency, skip delta | Manual dispatch | Set commit_hash to baseline → full recompute |

# Rollback Decision Checklist

Before executing any rollback, confirm all items below:

☐ Is the issue isolated to one feature or the entire release?

☐ Is the affected metadata tracked in source control (was it deployed via the pipeline)?

☐ Are there active data records that depend on the metadata being reverted (e.g., flow records, picklist values in use)?

☐ Are pre/post deployment scripts required to safely undo this change?

☐ Has the QA team been notified of the rollback?

☐ Is the rollback scheduled for a safe deployment window?

☐ Will a revert to the previous state also affect active integrations or connected systems?

⚠ Data impact warning: Salesforce metadata rollbacks do not undo data changes. If a deployed flow created records or a field migration moved data, the metadata revert will not reverse that data. Assess data impact before executing any rollback and prepare a separate data correction plan if needed.